F1 PREDICTOR PROJECT

Test Run Document

Test plan, 89 executable test cases, environment setup, execution log, defect management and sign-off

Live Visualizer  |  ML Predictor and Trainer  |  Race Replay

Repository:  github.com/iDare-Hacker/f1-predictor-project

Document version:  1.0

Date prepared:  16 October 2026

Execution status:  NOT EXECUTED (result fields blank by design)

Companion files:  Technical Project Document v2; smoke_test.py

# Table of Contents

If the table is empty, right-click it in Word and choose Update Field, then Update entire table.

# 1. Introduction

## 1.1 Purpose

This Test Run Document is a ready-to-execute test pack for the F1 Predictor Project. It tells a tester exactly what to prepare, what to run, what result to expect and where to record the outcome. It covers all three components of the project: the browser-based Live Visualizer, the ML podium predictor and trainer, and the Race Replay desktop application. It is the companion to the Complete Technical Project Document.

Caution: Execution status: NOT EXECUTED. This pack was prepared without access to a running copy of the project, and the source folders could not be read. No test result in this document is real. Every Result column is blank on purpose. Expected results come from the README, the pinned requirements.txt, the .gitignore and standard behaviour of the named libraries; where an expectation is a recommendation rather than a documented fact it is tagged [P].

## 1.2 Scope

Table 1: Test scope

| In scope | Out of scope |
| --- | --- |
| Installation and environment checks | Load or stress testing of the OpenF1 service |
| ml/predict.py and ml/train_model.py behaviour | Accuracy benchmarking beyond the documented AUC and simple back-tests |
| Live Visualizer functionality, resilience and basic security | Penetration testing of third-party services |
| Race Replay launch, load, playback and overlays | Visual design review and usability studies |
| Repository hygiene, dependency audit, licence | Legal review of data-usage terms |

## 1.3 Basis of the expected results

Table 2: Sources of expected results

| Source | Used for |
| --- | --- |
| Project README | Run commands, the 500 calls/hour limit, the ~30 minute training time, ~1,679 entries, AUC 0.935 ± 0.016, feature importances |
| requirements.txt (60 pinned packages) | Expected library versions, replay GUI dependencies (Arcade, PySide6) |
| .gitignore | Expected ignore behaviour, files that must remain tracked (ml/model.pkl, ml/features.json) |
| Project Technical Document v2 | Requirement IDs (FR-LV, FR-ML, FR-RR, NFR) used for traceability |

## 1.4 How to use this document

- Read Chapter 3 and prepare the test machine with the pre-flight checklist (Section 3.5).

- Run the automated smoke test (Appendix A) and attach its report as evidence.

- Execute the suites in order S0 to S6 (Chapter 5). Tick one Result box per case, and record details in the execution log (Chapter 7).

- Log every failure as a defect (Chapter 8) and retest after fixes.

- Complete the exit report and sign-off (Chapter 9).

## 1.5 Document map

Table 3: Document map

| Chapter | Content |
| --- | --- |
| 2 | Test approach, flow, entry and exit criteria, roles |
| 3 | Environment, topology, pre-flight checklist, evidence conventions |
| 4 | Test data and live-session planning |
| 5 | The 89 test cases in seven suites |
| 6 | Traceability and coverage |
| 7 | Execution record templates |
| 8 | Defect management and known issues |
| 9 | Exit report and sign-off |
| App. | Smoke-test script, DevTools recipes, command cheat sheet, evidence checklist |

# 2. Test Approach

## 2.1 Objectives

- Confirm that a new contributor can install and run each component by following the README only.

- Confirm that the pre-trained model loads in the pinned environment and produces valid podium probabilities.

- Confirm that the dashboard shows live positions, telemetry, race-control messages and pit stops correctly, and fails gracefully.

- Confirm that the replay application loads a historical session and plays it back correctly.

- Surface known risks early: committed caches, missing licence, undocumented GUI toolkit, heavy dependencies.

## 2.2 Strategy

Testing is risk-based and layered. Cheap automated checks come first so that environment problems are found before expensive manual or live tests. Cases are ranked by priority: P1 cases protect the core promise of each tool and must pass for release; P2 cases cover important behaviour and error handling; P3 cases cover polish and edge conditions. Everything that depends on a real F1 session (suite S3) is scheduled around the race calendar.

Figure 1: Test execution flow from preparation to sign-off

## 2.3 Priority and result definitions

Table 4: Priorities and result values

| Term | Definition |
| --- | --- |
| P1 | Core behaviour. Failure blocks release. |
| P2 | Important behaviour or error handling. Failure needs a fix or an accepted workaround. |
| P3 | Edge cases and polish. Failure is logged and scheduled. |
| Pass | Actual result matches the expected result. |
| Fail | Actual result differs; a defect is logged with evidence. |
| Blocked | Case could not run (missing precondition, outage, no live session). Reason recorded. |
| Warn (automated) | Check ran but surfaced a non-blocking issue, such as tracked cache files. |

## 2.4 Entry criteria

- Test machine prepared per Section 3.5.

- Repository cloned at a recorded commit hash.

- Internet access available and the OpenF1 service reachable.

- For suite S3 live cases: an F1 session is scheduled in the test window.

- For TR-02: a free API quota window of at least one hour.

## 2.5 Exit criteria

Table 5: Exit criteria

| Criterion | Threshold |
| --- | --- |
| P1 cases executed | 100 % |
| P1 cases passed | 100 % |
| P2 cases passed | At least 90 %; failures have accepted workarounds |
| P3 cases passed | At least 70 %; failures logged |
| Open defects of severity Critical or High | 0 |
| Blocked cases | Each has a recorded reason and a plan to run later |

## 2.6 Roles

Table 6: Roles

| Role | Responsibility |
| --- | --- |
| Tester | Executes cases, records results and evidence. |
| Developer / maintainer | Triages and fixes defects; answers open questions. |
| Reviewer | Checks evidence and signs off the exit report. |

## 2.7 Assumptions and constraints

- Free-tier OpenF1 limit is 500 calls per hour (README). Do not run TR-02 and live dashboard tests at the same time from the same network.

- Live cases depend on the F1 calendar; check the official schedule and plan the test window.

- Training takes about 30 minutes (README); plan an uninterrupted slot.

- The Race Replay needs a desktop session with a graphics stack; remote or headless sessions are expected to fail (RR-15).

# 3. Test Environment

## 3.1 Environment matrix

Table 7: Environment matrix [P]

| ID | Operating system | Python | Browser | Purpose |
| --- | --- | --- | --- | --- |
| ENV-A | Windows 11 | 3.11 or 3.12 | Chrome, Edge | Primary environment |
| ENV-B | macOS (current) | 3.11 or 3.12 | Safari, Chrome | Cross-OS check |
| ENV-C | Ubuntu 22.04 or newer | 3.10 / 3.11 / 3.12 | Firefox | Cross-OS and Python matrix |

The project does not state a supported Python version. Because the pinned packages are very recent, Python 3.11 or 3.12 is recommended; NF-02 records which versions actually work.

## 3.2 Test topology

Figure 2: Test machine, tools and external services

## 3.3 Software prerequisites

Table 8: Prerequisites

| Item | Requirement | Check command |
| --- | --- | --- |
| Git | Any recent version | git --version |
| Python | 3.x with venv and pip | python --version |
| Browser with DevTools | Chrome or Firefox for network simulation | Open DevTools (F12) |
| Graphics stack | OpenGL-capable driver for the replay GUI | Run RR-01 |
| pip-audit | For RH-04 | pip install pip-audit |
| Secret scanner (optional) | gitleaks or similar for RH-05 | gitleaks version |

## 3.4 Network and quota

Record the network type (home, office, VPN). Corporate proxies can block api.openf1.org. Keep a count of how many OpenF1 calls the tests generate so quota is never exhausted unexpectedly; the training case alone can use most of an hour's allowance.

## 3.5 Pre-flight checklist

Table 9: Pre-flight checklist

| # | Item | Done |
| --- | --- | --- |
| 1 | Repository cloned; commit hash recorded in the log header | ☐ |
| 2 | Virtual environment created and activated | ☐ |
| 3 | pip install -r requirements.txt completed | ☐ |
| 4 | Evidence folder created: evidence/<date>/<case-id>/ | ☐ |
| 5 | Screen-capture tool ready | ☐ |
| 6 | smoke_test.py copied to repo root | ☐ |
| 7 | Live-session window identified for S3 (date, start time, session type) | ☐ |
| 8 | API quota planned for TR-02 | ☐ |

## 3.6 Evidence conventions

Table 10: Evidence naming

| Evidence | Naming | Where |
| --- | --- | --- |
| Console output | <CASE-ID>.txt | evidence/<date>/<CASE-ID>/ |
| Screenshot | <CASE-ID>-<n>.png | same folder |
| Screen recording (live cases) | <CASE-ID>.mp4 | same folder |
| HAR export (network) | <CASE-ID>.har | same folder |
| Automated report | test_report.md, test_report.json | evidence/<date>/ |

# 4. Test Data and Timing

## 4.1 Prediction data

Table 11: Prediction test data

| Use | Input | Notes |
| --- | --- | --- |
| Baseline (README) | --year 2025 --round 18 | Used in PR-01 and the smoke test |
| Older completed rounds | --year 2024 --round 1, plus two more chosen by the tester | Back-test in PR-06 against the official podium |
| Invalid input | abc, 99, a future round | PR-09 to PR-11 |

## 4.2 Training data

TR-02 regenerates ml/historical_data.csv from 2021–2024 data (about 1,679 entries). Back up the existing model and CSV first so they can be restored.

## 4.3 Live-session planning

Suite S3 live cases need a session in progress. Sessions are typically practice, qualifying, sprint or race over a Grand Prix weekend. Check the official F1 calendar, choose a window that starts about 15 minutes before the session, and record the session name and time in the log. A race session is best because it produces pit stops (LV-09), flags (LV-08) and the most position changes (LV-06).

Table 12: Session types and coverage

| Session type | Covers best | Limitations |
| --- | --- | --- |
| Race | LV-05 to LV-11 | Longest and most valuable |
| Qualifying | LV-05, LV-07, LV-08 | No pit-stop strategy |
| Practice | LV-05, LV-07, LV-10 | Few flags; positions less meaningful |

## 4.4 Simulating conditions without a live session

Failure cases (LV-12, LV-13, LV-15) can be run at any time using browser DevTools: set the network to Offline, block the OpenF1 host, or use local overrides to replace a response. Appendix B gives the steps. Cases that need real telemetry values (LV-06 to LV-09) cannot be simulated and are marked Blocked if no session is available.

# 5. Test Suites and Cases

There are 89 test cases in seven suites: 38 at priority P1, 34 at P2 and 17 at P3. Each row shows the case ID, its title with priority and precondition, the steps, the expected result and a Result box to tick. Commands assume the repository root as working directory unless a step says otherwise.

Table 13: Suite overview

| Suite | Cases | P1 | P2 | P3 |
| --- | --- | --- | --- | --- |
| S0. Setup and smoke tests | 12 | 9 | 2 | 1 |
| S1. ML prediction (ml/predict.py) | 17 | 3 | 11 | 3 |
| S2. ML training (ml/train_model.py) | 11 | 6 | 3 | 2 |
| S3. Live Visualizer (browser dashboard) | 20 | 11 | 6 | 3 |
| S4. Race Replay (desktop GUI) | 15 | 6 | 7 | 2 |
| S5. Repository hygiene and security | 9 | 3 | 3 | 3 |
| S6. Non-functional and compatibility | 5 | 0 | 2 | 3 |

## S0. Setup and smoke tests

Fast checks that prove the environment is sound before deeper testing. Most can be automated with smoke_test.py (Appendix A).

Table 14: S0. Setup and smoke tests

| ID | Test case and precondition | Steps | Expected result | Result |
| --- | --- | --- | --- | --- |
| SM-01 | Clone repository (P1) Pre: Git installed | 1) git clone https://github.com/iDare-Hacker/f1-predictor-project 2) cd f1-predictor-project 3) ls -a | Folder contains live_visualizer, ml, f1-race-replay, openf1, computed_data, README.md, requirements.txt, .gitignore. | ☐ Pass ☐ Fail ☐ Blocked |
| SM-02 | Create and activate virtual environment (P1) Pre: SM-01 passed | 1) python3 -m venv .venv 2) source .venv/bin/activate (Windows: .venv\Scripts\activate) 3) python --version | Prompt shows (.venv); Python version printed and recorded in the log. | ☐ Pass ☐ Fail ☐ Blocked |
| SM-03 | Install root dependencies (P1) Pre: SM-02 passed; internet | 1) pip install -r requirements.txt 2) Note elapsed time and downloaded size | Command exits 0 with no resolver error. Time and size recorded (PySide6 expected to dominate). | ☐ Pass ☐ Fail ☐ Blocked |
| SM-04 | Dependency consistency (P2) Pre: SM-03 passed | 1) pip check | Output: No broken requirements found. | ☐ Pass ☐ Fail ☐ Blocked |
| SM-05 | Pinned versions match the model environment (P1) Pre: SM-03 passed | 1) python -c "import sklearn,numpy,pandas;print(sklearn.__version__,numpy.__version__,pandas.__version__)" | Prints 1.9.1 2.5.3 2.3.3 (versions pinned in requirements.txt). | ☐ Pass ☐ Fail ☐ Blocked |
| SM-06 | Core imports (P1) Pre: SM-03 passed | 1) python -c "import fastf1, requests_cache, sklearn, pandas, joblib; print('ok')" | Prints ok with no traceback. | ☐ Pass ☐ Fail ☐ Blocked |
| SM-07 | Model artifacts present and valid (P1) Pre: SM-01 passed | 1) ls -l ml/model.pkl ml/features.json 2) python -c "import json;f=json.load(open('ml/features.json'));print(type(f),len(f))" | Both files exist and are non-empty; JSON parses; feature count recorded (5 feature groups are documented). | ☐ Pass ☐ Fail ☐ Blocked |
| SM-08 | Model loads without warnings (P1) Pre: SM-05 passed | 1) python -W error -c "import pickle;m=pickle.load(open('ml/model.pkl','rb'));print(type(m))" | Prints a RandomForest-type class; no version-mismatch warning or exception. | ☐ Pass ☐ Fail ☐ Blocked |
| SM-09 | Feature list matches model (P1) Pre: SM-07, SM-08 passed | 1) Load model and features 2) Compare len(features) with model.n_features_in_ | The two numbers are equal. | ☐ Pass ☐ Fail ☐ Blocked |
| SM-10 | Replay dependencies import (P2) Pre: SM-03 passed | 1) python -c "import arcade;print(arcade.__version__)" 2) python -c "import PySide6;print(PySide6.__version__)" | Both import; versions 3.3.3 and 6.11.2. Failures are recorded with the error text. | ☐ Pass ☐ Fail ☐ Blocked |
| SM-11 | Identify the replay GUI toolkit (P1) Pre: SM-01 passed | 1) grep -nE "^(import¦from) " f1-race-replay/main.py 2) Record which of tkinter, arcade, PySide6 appear | Toolkit identified and entered in the log. This closes open question 13 (Appendix G of the project document). | ☐ Pass ☐ Fail ☐ Blocked |
| SM-12 | Record interpreter and OS (P3) Pre: None | 1) python -VV 2) uname -a (Windows: systeminfo) | Versions captured in the test log header. | ☐ Pass ☐ Fail ☐ Blocked |

## S1. ML prediction (`ml/predict.py`)

Command-line behaviour of the podium predictor: normal runs, invalid input, missing files and network failure.

Table 15: S1. ML prediction (`ml/predict.py`)

| ID | Test case and precondition | Steps | Expected result | Result |
| --- | --- | --- | --- | --- |
| PR-01 | Baseline prediction (README command) (P1) Pre: SM-08 passed; internet | 1) python ml/predict.py --year 2025 --round 18 2) Save console output to evidence/PR-01.txt | Exit code 0; a ranked list of drivers with podium probabilities is printed; no traceback. | ☐ Pass ☐ Fail ☐ Blocked |
| PR-02 | Output contains a predicted podium (P1) Pre: PR-01 passed | 1) Inspect output from PR-01 | Three podium candidates are identifiable (top of ranking); each has a probability value. | ☐ Pass ☐ Fail ☐ Blocked |
| PR-03 | Probabilities are valid (P1) Pre: PR-01 passed | 1) Check every printed probability | All values lie in [0, 1] (or 0–100 %); no NaN or negative values. | ☐ Pass ☐ Fail ☐ Blocked |
| PR-04 | Deterministic output (P2) Pre: PR-01 passed | 1) Run the PR-01 command twice 2) diff the two outputs | Outputs are identical (excluding timestamps). | ☐ Pass ☐ Fail ☐ Blocked |
| PR-05 | Another completed round (P2) Pre: SM-08 passed | 1) python ml/predict.py --year 2024 --round 1 | Runs successfully; output plausible for that race. | ☐ Pass ☐ Fail ☐ Blocked |
| PR-06 | Back-test against known result (P2) Pre: PR-05 passed | 1) Run for 3 completed rounds 2) Compare predicted top 3 with official podium 3) Record hits per round | Hits recorded. Informational target: at least 2 of 3 correct in most rounds [P]; no strict pass/fail. | ☐ Pass ☐ Fail ☐ Blocked |
| PR-07 | Missing `--year` (P2) Pre: SM-08 passed | 1) python ml/predict.py --round 18 | Usage or error message naming the missing argument; non-zero exit code; no stack trace dump. | ☐ Pass ☐ Fail ☐ Blocked |
| PR-08 | Missing `--round` (P2) Pre: SM-08 passed | 1) python ml/predict.py --year 2025 | Same behaviour as PR-07. | ☐ Pass ☐ Fail ☐ Blocked |
| PR-09 | Non-integer argument (P2) Pre: SM-08 passed | 1) python ml/predict.py --year abc --round 1 | Clear validation error; non-zero exit. | ☐ Pass ☐ Fail ☐ Blocked |
| PR-10 | Round out of range (P2) Pre: SM-08 passed | 1) python ml/predict.py --year 2025 --round 99 | Graceful message that the round does not exist or has no data. | ☐ Pass ☐ Fail ☐ Blocked |
| PR-11 | Future round (P2) Pre: Date later than last completed round | 1) Run with a round that has not yet been held | Message that data is not yet available; no traceback. | ☐ Pass ☐ Fail ☐ Blocked |
| PR-12 | Model file missing (P2) Pre: Work on a copy of the repo | 1) Rename ml/model.pkl 2) Run PR-01 command 3) Restore the file | Clear error pointing to the missing file or to train_model.py; non-zero exit. | ☐ Pass ☐ Fail ☐ Blocked |
| PR-13 | Feature order altered (P3) Pre: Work on a copy of the repo | 1) Reverse the list in the copy of ml/features.json 2) Run PR-01 command 3) Compare with PR-01 output | Either identical output (columns re-ordered by name) or a clear error. Silent different output is a defect. | ☐ Pass ☐ Fail ☐ Blocked |
| PR-14 | Offline, warm cache (P2) Pre: PR-01 passed earlier | 1) Disconnect network 2) Re-run PR-01 command | Runs from cache, or fails fast with a clear network message within 60 s. | ☐ Pass ☐ Fail ☐ Blocked |
| PR-15 | Offline, cold cache (P3) Pre: Fresh clone without caches | 1) Disconnect network 2) Run PR-01 command | Fails within a reasonable time with a clear message; does not hang indefinitely. | ☐ Pass ☐ Fail ☐ Blocked |
| PR-16 | Prediction run time (P2) Pre: PR-01 passed earlier | 1) Time the command with time | Warm-cache run completes in under 30 s (target under 5 s [P]). Value recorded. | ☐ Pass ☐ Fail ☐ Blocked |
| PR-17 | Working-directory independence (P3) Pre: SM-08 passed | 1) cd ml 2) python predict.py --year 2025 --round 18 | Runs, or documents a clear path error. Behaviour recorded. | ☐ Pass ☐ Fail ☐ Blocked |

## S2. ML training (`ml/train_model.py`)

Data collection, caching, rate limits, cross-validation and artifact generation. TR-02 takes about 30 minutes and uses API quota; schedule it deliberately.

Table 16: S2. ML training (`ml/train_model.py`)

| ID | Test case and precondition | Steps | Expected result | Result |
| --- | --- | --- | --- | --- |
| TR-01 | Training reuses cached data (P2) Pre: Backup of ml/historical_data.csv available | 1) Ensure the CSV exists 2) python ml/train_model.py 3) Note elapsed time | Training skips data collection and finishes in minutes, not about 30 minutes. | ☐ Pass ☐ Fail ☐ Blocked |
| TR-02 | Full re-training from scratch (P1) Pre: Dedicated machine; stable network; free API quota | 1) Back up model files 2) rm ml/historical_data.csv 3) python ml/train_model.py 4) Note start and end time | Completes without manual intervention in about 30 minutes (README). | ☐ Pass ☐ Fail ☐ Blocked |
| TR-03 | Rate-limit compliance (P1) Pre: TR-02 in progress | 1) Watch console for throttling messages 2) Count HTTP 429 responses if logged | No unhandled HTTP 429; calls stay within 500 per hour. | ☐ Pass ☐ Fail ☐ Blocked |
| TR-04 | Training table produced (P1) Pre: TR-02 passed | 1) python -c "import pandas as pd;d=pd.read_csv('ml/historical_data.csv');print(d.shape);print(d.columns.tolist())" | About 1,679 rows; columns include grid position, qualifying delta and rolling-average features. | ☐ Pass ☐ Fail ☐ Blocked |
| TR-05 | Cross-validated AUC in range (P1) Pre: TR-02 passed | 1) Read printed AUC | Mean AUC about 0.935 with spread about 0.016. Acceptance band: 0.905–0.965 [P]. | ☐ Pass ☐ Fail ☐ Blocked |
| TR-06 | Feature importances (P2) Pre: TR-02 passed | 1) Read printed importances | Importances sum to about 100 %; grid position is the top feature (about 36 % in the README). | ☐ Pass ☐ Fail ☐ Blocked |
| TR-07 | Artifacts rewritten (P1) Pre: TR-02 passed | 1) ls -l ml/model.pkl ml/features.json 2) Re-run SM-08 and SM-09 | Timestamps updated; model loads; feature count consistent. | ☐ Pass ☐ Fail ☐ Blocked |
| TR-08 | Prediction with new model (P1) Pre: TR-07 passed | 1) Run PR-01 command 2) Compare with the earlier output | Output plausible; differences from the old model are small and explainable. | ☐ Pass ☐ Fail ☐ Blocked |
| TR-09 | Interrupted collection (P3) Pre: Dedicated machine | 1) Start training 2) Press Ctrl+C after about 5 minutes 3) Re-run training | No corrupt CSV; run restarts or resumes cleanly. | ☐ Pass ☐ Fail ☐ Blocked |
| TR-10 | Reproducibility (P2) Pre: TR-02 passed | 1) Train a second time from the same CSV 2) Compare AUC | AUC identical or within 0.005 if a seed is fixed. | ☐ Pass ☐ Fail ☐ Blocked |
| TR-11 | Disk footprint (P3) Pre: After TR-02 | 1) du -sh .fastf1-cache ml/historical_data.csv ~/.cache 2>/dev/null | Sizes recorded for the maintenance log. | ☐ Pass ☐ Fail ☐ Blocked |

## S3. Live Visualizer (browser dashboard)

Functional, resilience, security and compatibility checks. Cases marked with a live-session precondition must be executed during a real F1 session.

Table 17: S3. Live Visualizer (browser dashboard)

| ID | Test case and precondition | Steps | Expected result | Result |
| --- | --- | --- | --- | --- |
| LV-01 | Start static server (P1) Pre: SM-01 passed | 1) cd live_visualizer 2) python3 -m http.server 8000 | Server prints Serving HTTP on ... port 8000. | ☐ Pass ☐ Fail ☐ Blocked |
| LV-02 | Page loads (P1) Pre: LV-01 passed | 1) Open http://localhost:8000 2) Open DevTools Console | Page renders; no red errors in console. | ☐ Pass ☐ Fail ☐ Blocked |
| LV-03 | Assets load (P1) Pre: LV-02 passed | 1) DevTools Network tab, reload | index.html, app.js, style.css return HTTP 200. | ☐ Pass ☐ Fail ☐ Blocked |
| LV-04 | Behaviour outside a live session (P1) Pre: No session in progress | 1) Load page 2) Observe UI for 2 minutes | UI shows a clear no-session or last-session state (not a blank screen or silent failure). Behaviour recorded. | ☐ Pass ☐ Fail ☐ Blocked |
| LV-05 | Live session: leaderboard (P1) Pre: Live F1 session in progress | 1) Load page during a session | Drivers appear in running order with team colours. | ☐ Pass ☐ Fail ☐ Blocked |
| LV-06 | Leaderboard accuracy (P1) Pre: LV-05 passed | 1) Compare top 5 with official live timing at three moments | Order matches within one update interval. | ☐ Pass ☐ Fail ☐ Blocked |
| LV-07 | Telemetry plausibility (P1) Pre: LV-05 passed | 1) Select a driver 2) Watch speed, gear, throttle, brake for 2 minutes | Values change smoothly; speed 0–350 km/h; gear 1–8; brake and throttle consistent with corners and straights. | ☐ Pass ☐ Fail ☐ Blocked |
| LV-08 | Race-control messages (P1) Pre: Live session | 1) Wait for a flag or message on broadcast | Message appears within two polling intervals; newest first; text readable. | ☐ Pass ☐ Fail ☐ Blocked |
| LV-09 | Pit-stop panel (P2) Pre: Race session with stops | 1) Observe a pit stop | Lap number and stop duration shown for the correct driver. | ☐ Pass ☐ Fail ☐ Blocked |
| LV-10 | Refresh cadence (P2) Pre: LV-05 passed | 1) Network tab: filter openf1 2) Measure time between request groups | Periodic requests at a steady interval; value recorded. | ☐ Pass ☐ Fail ☐ Blocked |
| LV-11 | Request volume (P1) Pre: LV-10 passed | 1) Count requests per minute over 5 minutes | No HTTP 429; volume documented and acceptable for the provider. | ☐ Pass ☐ Fail ☐ Blocked |
| LV-12 | Network loss and recovery (P1) Pre: LV-05 passed | 1) DevTools: set Offline for 30 s 2) Return Online | UI keeps last data or shows a notice; no crash; updates resume without reload. | ☐ Pass ☐ Fail ☐ Blocked |
| LV-13 | API errors (429 / 500) (P2) Pre: LV-05 passed | 1) DevTools: block api.openf1.org or use local override to return 500 | Graceful handling; no infinite tight retry loop; recovers when unblocked. | ☐ Pass ☐ Fail ☐ Blocked |
| LV-14 | Hidden tab (P2) Pre: LV-05 passed | 1) Switch tab for 5 minutes 2) Return | Behaviour recorded (paused or continued); view correct within one interval after return. | ☐ Pass ☐ Fail ☐ Blocked |
| LV-15 | Injection safety (P1) Pre: DevTools local overrides available | 1) Override a race-control response so a message contains <img src=x onerror=alert(1)> 2) Reload | Text is shown literally; no alert; no element created. | ☐ Pass ☐ Fail ☐ Blocked |
| LV-16 | Browser matrix (P2) Pre: LV-05 passed | 1) Repeat LV-05..LV-08 in Chrome, Firefox, Edge, Safari | Same behaviour in all browsers; differences logged. | ☐ Pass ☐ Fail ☐ Blocked |
| LV-17 | Responsive layout (P3) Pre: LV-02 passed | 1) Resize to 1920, 1366, 768, 390 px wide | No horizontal page scroll; panels readable or stacked. | ☐ Pass ☐ Fail ☐ Blocked |
| LV-18 | Accessibility audit (P3) Pre: LV-02 passed | 1) Run Lighthouse accessibility audit 2) Tab through controls | Score recorded (target 90 or more [P]); every interactive control reachable by keyboard. | ☐ Pass ☐ Fail ☐ Blocked |
| LV-19 | Memory growth (P2) Pre: Long live session | 1) DevTools Memory: heap snapshot at 0, 15, 30 minutes | Heap growth bounded (target under 100 MB over 30 minutes [P]). | ☐ Pass ☐ Fail ☐ Blocked |
| LV-20 | `file://` versus HTTP (P3) Pre: LV-02 passed | 1) Open index.html directly from disk | Behaviour recorded; README guidance (use the server) confirmed or corrected. | ☐ Pass ☐ Fail ☐ Blocked |

## S4. Race Replay (desktop GUI)

Launch, session loading, playback controls, overlays and resource use. SM-11 should be run first so the correct GUI toolkit is recorded.

Table 18: S4. Race Replay (desktop GUI)

| ID | Test case and precondition | Steps | Expected result | Result |
| --- | --- | --- | --- | --- |
| RR-01 | Launch replay application (P1) Pre: SM-10 passed; desktop session | 1) cd f1-race-replay 2) pip install -r requirements.txt 3) python main.py | Selection menu or window appears without traceback. | ☐ Pass ☐ Fail ☐ Blocked |
| RR-02 | Choose a session (P1) Pre: RR-01 passed | 1) Select a completed race using the menu | Session accepted; loading begins. | ☐ Pass ☐ Fail ☐ Blocked |
| RR-03 | Cold load (P1) Pre: Empty FastF1 cache | 1) Time the first load 2) Check UI responsiveness during load | Progress or status is shown; window not frozen; time recorded. | ☐ Pass ☐ Fail ☐ Blocked |
| RR-04 | Warm load (P2) Pre: RR-03 passed | 1) Close and reopen the same session | Load clearly faster than RR-03; time recorded. | ☐ Pass ☐ Fail ☐ Blocked |
| RR-05 | Playback (P1) Pre: RR-02 passed | 1) Press play 2) Watch for 60 s | Cars move along the track in plausible positions and speeds. | ☐ Pass ☐ Fail ☐ Blocked |
| RR-06 | Pause and resume (P1) Pre: RR-05 passed | 1) Pause 2) Wait 10 s 3) Resume | Positions freeze while paused and continue from the same moment. | ☐ Pass ☐ Fail ☐ Blocked |
| RR-07 | Speed control (P2) Pre: RR-05 passed | 1) Change speed to the slowest and fastest options | Playback rate changes visibly; no crash. | ☐ Pass ☐ Fail ☐ Blocked |
| RR-08 | Seeking (P2) Pre: RR-05 passed | 1) Seek forward 10 minutes 2) Seek back to start | Display jumps to the requested moment; no stale frames. | ☐ Pass ☐ Fail ☐ Blocked |
| RR-09 | Telemetry overlays (P1) Pre: RR-05 passed | 1) Observe speed, gear, throttle and brake for a driver | Values plausible and in sync with car movement. | ☐ Pass ☐ Fail ☐ Blocked |
| RR-10 | Order consistency (P2) Pre: Race fully replayed | 1) Compare final order with official classification | Matches the official result (allowing for penalties applied after the flag). | ☐ Pass ☐ Fail ☐ Blocked |
| RR-11 | End of session (P2) Pre: RR-05 passed | 1) Seek to the end | Replay stops cleanly; restart or exit offered. | ☐ Pass ☐ Fail ☐ Blocked |
| RR-12 | Unavailable session (P2) Pre: RR-01 passed | 1) Choose a session with no data (for example a future event) | Clear error; application remains usable. | ☐ Pass ☐ Fail ☐ Blocked |
| RR-13 | Resource usage (P2) Pre: RR-05 passed | 1) Record CPU, GPU, RAM and frame rate for 5 minutes | Frame rate at least 30 fps and no steady memory growth [P]. Values recorded. | ☐ Pass ☐ Fail ☐ Blocked |
| RR-14 | Resize and close (P3) Pre: RR-01 passed | 1) Resize window 2) Close window 3) Check for leftover Python process | Clean exit; no zombie process. | ☐ Pass ☐ Fail ☐ Blocked |
| RR-15 | No-display environment (P3) Pre: SSH or headless session | 1) Run python main.py | Clear failure message; documented as desktop-only (README). | ☐ Pass ☐ Fail ☐ Blocked |

## S5. Repository hygiene and security

Checks on ignore rules, tracked files, vulnerabilities, secrets, licence and documentation accuracy.

Table 19: S5. Repository hygiene and security

| ID | Test case and precondition | Steps | Expected result | Result |
| --- | --- | --- | --- | --- |
| RH-01 | Working tree clean after runs (P3) Pre: After S1–S4 | 1) git status --short | No unexpected tracked changes from caches or outputs. | ☐ Pass ☐ Fail ☐ Blocked |
| RH-02 | Tracked cache files (P2) Pre: Fresh clone | 1) git ls-files .fastf1-cache ¦ wc -l 2) git ls-files computed_data ¦ wc -l | Counts recorded. A non-zero .fastf1-cache count confirms the known issue (cache committed despite .gitignore). | ☐ Pass ☐ Fail ☐ Blocked |
| RH-03 | Ignore rules effective (P2) Pre: Fresh clone | 1) git check-ignore -v ml/historical_data.csv .fastf1-cache | Both paths reported as ignored by .gitignore. | ☐ Pass ☐ Fail ☐ Blocked |
| RH-04 | Dependency vulnerability scan (P1) Pre: SM-03 passed | 1) pip install pip-audit 2) pip-audit -r requirements.txt | No high-severity findings; findings recorded. | ☐ Pass ☐ Fail ☐ Blocked |
| RH-05 | Secret scan (P1) Pre: Fresh clone | 1) Run gitleaks detect (or search for token, api_key, secret) | No secrets found. | ☐ Pass ☐ Fail ☐ Blocked |
| RH-06 | Licence present (P3) Pre: Fresh clone | 1) ls LICENSE* | Expected to exist [P]. Currently absent, which is a known gap. | ☐ Pass ☐ Fail ☐ Blocked |
| RH-07 | README commands work verbatim (P1) Pre: Clean machine | 1) Follow README setup section exactly | Every command works as written; any deviation logged as a documentation defect. | ☐ Pass ☐ Fail ☐ Blocked |
| RH-08 | Model checksum (P2) Pre: SM-07 passed | 1) shasum -a 256 ml/model.pkl | Hash recorded for release notes. | ☐ Pass ☐ Fail ☐ Blocked |
| RH-09 | Install footprint (P3) Pre: SM-03 passed | 1) pip list ¦ wc -l 2) du -sh .venv | About 60 packages; venv size recorded to justify splitting requirements. | ☐ Pass ☐ Fail ☐ Blocked |

## S6. Non-functional and compatibility

Cross-platform, Python-version, load and long-run checks.

Table 20: S6. Non-functional and compatibility

| ID | Test case and precondition | Steps | Expected result | Result |
| --- | --- | --- | --- | --- |
| NF-01 | Cross-OS run (P2) Pre: Access to Windows, macOS, Linux | 1) Repeat SM-01..SM-09 and PR-01 on each OS | Same results on all three; differences logged. | ☐ Pass ☐ Fail ☐ Blocked |
| NF-02 | Python version matrix (P2) Pre: Python 3.10, 3.11, 3.12 available | 1) Create a venv per version 2) Run SM-03 and PR-01 | Install and prediction succeed on each; unsupported versions documented. | ☐ Pass ☐ Fail ☐ Blocked |
| NF-03 | Two dashboards at once (P3) Pre: LV-05 passed | 1) Open two tabs 2) Count combined request rate | Rate roughly doubles with no 429; recorded. | ☐ Pass ☐ Fail ☐ Blocked |
| NF-04 | Long replay run (P3) Pre: RR-05 passed | 1) Play a full race at 1× speed (about 90 minutes) | No crash, no memory leak, no drift between telemetry and positions. | ☐ Pass ☐ Fail ☐ Blocked |
| NF-05 | Memory during prediction (P3) Pre: PR-01 passed | 1) /usr/bin/time -v python ml/predict.py --year 2025 --round 18 | Peak memory recorded (expected well under 1 GB). | ☐ Pass ☐ Fail ☐ Blocked |

# 6. Traceability and Coverage

## 6.1 Coverage by suite and requirement group

Figure 3: Number of test cases per suite and requirement group

## 6.2 Requirement-to-case matrix

Table 21: Traceability matrix

| Requirement | Description | Test cases |
| --- | --- | --- |
| FR-LV-01 | Static, no-backend dashboard | LV-01, LV-02, LV-03, LV-20 |
| FR-LV-03 | Live positions | LV-05, LV-06 |
| FR-LV-04 | Telemetry | LV-07 |
| FR-LV-05 | Race-control messages | LV-08 |
| FR-LV-06 | Pit stops | LV-09 |
| FR-LV-07 | Periodic refresh | LV-10 |
| FR-LV-08 | No-session message | LV-04 |
| FR-LV-10 | Back-off after errors | LV-13 |
| FR-ML-01 | 2021–2024 training data | TR-02 |
| FR-ML-03 | RandomForest and CV AUC | TR-05 |
| FR-ML-04 | Persist model and features | SM-07, TR-07 |
| FR-ML-05 | CSV cache | TR-01, TR-04 |
| FR-ML-06 | --year, --round arguments | PR-01, PR-05, PR-07, PR-08, PR-09 |
| FR-ML-07 | Load pre-trained model | SM-05, SM-08, TR-08 |
| FR-ML-08 | Podium probabilities | PR-02, PR-03 |
| FR-ML-09 | Rate-limit compliance | TR-03 |
| FR-ML-10 | Feature-order validation | SM-09, PR-13 |
| FR-RR-01 | Desktop GUI | SM-11, RR-15 |
| FR-RR-02 | Replay sessions | RR-02, RR-05 |
| FR-RR-03 | Telemetry overlays | RR-09, RR-10 |
| FR-RR-04 | Run via python main.py | SM-10, RR-01 |
| FR-RR-05 | Playback controls | RR-06, RR-07, RR-08, RR-11 |
| FR-RR-06 | Reuse FastF1 cache | RR-03, RR-04 |
| NFR-01 | Ease of setup | SM-01, SM-02, SM-03, PR-17, TR-11, RH-01, RH-02, RH-03, RH-07, RH-09 |
| NFR-02 | UI performance and memory | LV-14, LV-19, RR-13, NF-04 |
| NFR-03 | Prediction speed | PR-16, NF-05 |
| NFR-04 | Reliability | SM-04, SM-06, PR-10, PR-11, PR-12, PR-14, PR-15, TR-09, LV-12, RR-12, RR-14 |
| NFR-05 | Browser compatibility and accessibility | LV-16, LV-17, LV-18 |
| NFR-06 | Portability | SM-12, NF-01, NF-02 |
| NFR-07 | Reproducibility | PR-04, TR-10 |
| NFR-08 | Compliance with rate limits and terms | LV-11, RH-06, NF-03 |
| NFR-09 | Security | LV-15, RH-04, RH-05, RH-08 |
| NFR-10 | Explainability | PR-06, TR-06 |

Requirements without a case here (for example FR-LV-02, FR-LV-09, FR-LV-11) are either implicitly covered by the cases above (FR-LV-02, the OpenF1 data source, is exercised by every live case) or are optional features not yet verified to exist.

# 7. Execution Record

## 7.1 Log header

Table 22: Execution log header

| Field | Entry |
| --- | --- |
| Tester name |  |
| Date and time window |  |
| Repository commit hash |  |
| Environment ID (ENV-A/B/C) |  |
| Python version |  |
| Operating system |  |
| Browser and version |  |
| Network type |  |
| Live session used (name, date) |  |
| OpenF1 calls used (estimate) |  |

## 7.2 Results summary by suite

Table 23: Results summary (to complete)

| Suite | Planned | Executed | Pass | Fail | Blocked | Pass rate |
| --- | --- | --- | --- | --- | --- | --- |
| S0 Setup and smoke tests | 12 |  |  |  |  |  |
| S1 ML prediction | 17 |  |  |  |  |  |
| S2 ML training | 11 |  |  |  |  |  |
| S3 Live Visualizer | 20 |  |  |  |  |  |
| S4 Race Replay | 15 |  |  |  |  |  |
| S5 Repository hygiene and security | 9 |  |  |  |  |  |
| S6 Non-functional and compatibility | 5 |  |  |  |  |  |
| Total | 89 |  |  |  |  |  |

## 7.3 Measurements to capture

Table 24: Measurements

| Measure | Case | Value |
| --- | --- | --- |
| Install time and size | SM-03 |  |
| Cold prediction run time | PR-01 |  |
| Warm prediction run time | PR-16 |  |
| Training duration | TR-02 |  |
| Cross-validated AUC (mean ± std) | TR-05 |  |
| Dashboard request interval | LV-10 |  |
| Dashboard requests per minute | LV-11 |  |
| Heap growth over 30 minutes | LV-19 |  |
| Replay cold / warm load time | RR-03 / RR-04 |  |
| Replay frame rate | RR-13 |  |
| Virtual-environment size | RH-09 |  |
| model.pkl SHA-256 | RH-08 |  |

## 7.4 Smoke-test report attachment

Attach test_report.md from the automated smoke test here or reference its location. A WARN result means the check ran but found a non-blocking issue; each WARN must be explained in the defect log or the known-issues table.

# 8. Defect Management

## 8.1 Severity definitions

Table 25: Severity scale

| Severity | Definition | Example |
| --- | --- | --- |
| Critical | Component unusable or data corrupted; no workaround | predict.py crashes for every input |
| High | Core feature broken, workaround exists | Dashboard never updates after a single network error |
| Medium | Feature degraded or confusing behaviour | No message when no session is live |
| Low | Cosmetic or documentation issue | README command typo |

## 8.2 Defect lifecycle

Figure 4: Defect lifecycle

## 8.3 Defect log template

Table 26: Defect log

| ID | Case | Title | Severity | Evidence | Status | Owner |
| --- | --- | --- | --- | --- | --- | --- |
| D-001 |  |  |  |  |  |  |
| D-002 |  |  |  |  |  |  |
| D-003 |  |  |  |  |  |  |
| D-004 |  |  |  |  |  |  |
| D-005 |  |  |  |  |  |  |
| D-006 |  |  |  |  |  |  |
| D-007 |  |  |  |  |  |  |
| D-008 |  |  |  |  |  |  |
| D-009 |  |  |  |  |  |  |
| D-010 |  |  |  |  |  |  |

## 8.4 Known issues to confirm during the run

The items below were identified from verified repository artifacts. The test run should confirm or refute each one and record the evidence.

Table 27: Known issues

| # | Observation | Evidence source | Confirm with |
| --- | --- | --- | --- |
| K1 | README says the replay uses Tkinter, but requirements.txt pins Arcade and PySide6 | README vs manifest | SM-10, SM-11, RR-01 |
| K2 | .fastf1-cache is listed in .gitignore yet appears at the repository root | Root listing vs .gitignore | RH-02, RH-03 |
| K3 | .gitignore repeats the FastF1 cache block and has redundant negation lines for model.pkl and features.json | .gitignore | RH-03 |
| K4 | No LICENSE file at the repository root | Root listing | RH-06 |
| K5 | requirements.txt is a full 60-package freeze that forces the GUI stack on ML-only users | Manifest | SM-03, RH-09 |
| K6 | No automated tests or lint tools appear in the dependency list | Manifest | (Recommendation in Technical Document, Ch. 14) |
| K7 | The repository has no description or topics, and no releases | Repository page | RH-07 (documentation accuracy) |

# 9. Exit Report and Sign-off

## 9.1 Exit decision

Table 28: Exit criteria check

| Criterion | Threshold | Actual | Met? |
| --- | --- | --- | --- |
| P1 executed | 100 % |  | ☐ |
| P1 passed | 100 % |  | ☐ |
| P2 passed | at least 90 % |  | ☐ |
| P3 passed | at least 70 % |  | ☐ |
| Critical or High defects open | 0 |  | ☐ |
| Blocked cases explained | All |  | ☐ |

## 9.2 Conclusion (to complete)

Table 29: Conclusion

| Item | Entry |
| --- | --- |
| Overall result (Go / Go with conditions / No-go) |  |
| Summary of findings |  |
| Conditions or workarounds |  |
| Recommended retest scope |  |

## 9.3 Sign-off

Table 30: Sign-off

| Role | Name | Signature | Date |
| --- | --- | --- | --- |
| Tester |  |  |  |
| Developer / maintainer |  |  |  |
| Reviewer |  |  |  |

# Appendix A. Automated Smoke Test (`smoke_test.py`)

Copy this script to the repository root, activate the virtual environment and run python smoke_test.py (add --run-predict to also execute the README prediction command). It maps its checks to the case IDs in this document, writes test_report.md and test_report.json, and exits with code 1 if any P1 check fails. The file is also supplied separately.

#!/usr/bin/env python3

"""

F1 Predictor Project - automated smoke test (companion to the Test Run Document).

Run from the repository root, with the virtual environment active:

python smoke_test.py                 # fast checks only

python smoke_test.py --run-predict   # also runs: ml/predict.py --year 2025 --round 18

python smoke_test.py --year 2024 --round 1 --run-predict

Writes test_report.md and test_report.json next to this script.

Exit code is 1 if any P1 check fails, else 0.

"""

import argparse, json, platform, re, subprocess, sys, time, warnings

from importlib import metadata

from pathlib import Path

ROOT = Path.cwd()

results = []

def record(case, title, pri, fn):

t0 = time.time()

try:

with warnings.catch_warnings(record=True) as w:

warnings.simplefilter("always")

status, detail = fn()

if status == "PASS" and w:

status, detail = "WARN", f"{detail} | warnings: {[str(x.message)[:80] for x in w][:2]}"

except Exception as e:                      # never crash the runner

status, detail = "FAIL", f"{type(e).__name__}: {e}"

results.append(dict(case=case, title=title, pri=pri, status=status,

detail=str(detail)[:400], seconds=round(time.time() - t0, 2)))

print(f"[{status:4}] {case} {title} - {str(detail)[:110]}")

def sh(cmd, timeout=120):

p = subprocess.run(cmd, shell=True, capture_output=True, text=True, timeout=timeout, cwd=ROOT)

return p.returncode, (p.stdout + p.stderr).strip()

def parse_pins(path):

pins = {}

for line in path.read_text().splitlines():

m = re.match(r"^\s*([A-Za-z0-9_.\-]+)==([^\s;#]+)", line)

if m: pins[m.group(1).lower().replace("_", "-")] = m.group(2)

return pins

def t_structure():

need = ["live_visualizer", "ml", "f1-race-replay", "README.md", "requirements.txt", ".gitignore"]

missing = [n for n in need if not (ROOT / n).exists()]

return ("PASS", "all expected entries present") if not missing else ("FAIL", f"missing: {missing}")

def t_python():

return "PASS", f"Python {platform.python_version()} on {platform.platform()}"

def t_pins():

req = ROOT / "requirements.txt"

if not req.exists(): return "FAIL", "requirements.txt not found"

pins, bad, missing = parse_pins(req), [], []

for name, want in pins.items():

try:

have = metadata.version(name)

if have != want: bad.append(f"{name} {have}!={want}")

except metadata.PackageNotFoundError:

missing.append(name)

if missing or bad:

return "FAIL", f"{len(pins)} pins; missing={missing[:6]} mismatched={bad[:6]}"

return "PASS", f"all {len(pins)} pinned packages installed at pinned versions"

def t_imports():

out = []

for m in ["fastf1", "requests_cache", "sklearn", "pandas", "numpy", "joblib"]:

try: __import__(m)

except Exception as e: out.append(f"{m}: {e}")

return ("PASS", "core imports ok") if not out else ("FAIL", "; ".join(out))

def t_pipcheck():

rc, out = sh(f'"{sys.executable}" -m pip check')

return ("PASS", out) if rc == 0 else ("FAIL", out)

def t_artifacts():

m, f = ROOT / "ml/model.pkl", ROOT / "ml/features.json"

if not m.exists() or not f.exists(): return "FAIL", "model.pkl or features.json missing"

feats = json.loads(f.read_text())

return "PASS", f"model.pkl {m.stat().st_size/1e6:.2f} MB; features.json has {len(feats)} entries"

def t_model():

import pickle

warnings.simplefilter("error")

with open(ROOT / "ml/model.pkl", "rb") as fh: model = pickle.load(fh)

feats = json.loads((ROOT / "ml/features.json").read_text())

n = getattr(model, "n_features_in_", None)

if n is not None and n != len(feats):

return "FAIL", f"model expects {n} features, features.json has {len(feats)}"

return "PASS", f"{type(model).__name__} loaded; n_features_in_={n}; features={len(feats)}"

def t_toolkit():

mp = ROOT / "f1-race-replay/main.py"

if not mp.exists(): return "FAIL", "main.py not found"

txt = mp.read_text(errors="ignore")

found = [k for k, pat in {"tkinter": r"(import|from)\s+tkinter", "arcade": r"(import|from)\s+arcade",

"PySide6": r"(import|from)\s+PySide6", "questionary": r"(import|from)\s+questionary"}.items()

if re.search(pat, txt)]

return "PASS", f"GUI-related imports found in main.py: {found or 'none (check sub-modules)'}"

def t_gitignore():

rc, out = sh("git check-ignore -v ml/historical_data.csv .fastf1-cache")

return ("PASS", out.replace("\n", " | ")) if rc == 0 else ("FAIL", out or "not ignored")

def t_tracked_cache():

rc, out = sh("git ls-files .fastf1-cache")

n = len([l for l in out.splitlines() if l.strip()]) if rc == 0 else -1

if n < 0: return "WARN", "not a git checkout"

return ("PASS", "no cache files tracked") if n == 0 else ("WARN", f"{n} cache files are tracked despite .gitignore")

def t_license():

return ("PASS", "licence file found") if list(ROOT.glob("LICENSE*")) else ("WARN", "no LICENSE file in repository root")

def t_predict(year, rnd):

t0 = time.time()

rc, out = sh(f'"{sys.executable}" ml/predict.py --year {year} --round {rnd}', timeout=600)

dt = time.time() - t0

if rc != 0: return "FAIL", f"exit {rc} after {dt:.1f}s: {out[-200:]}"

return "PASS", f"exit 0 in {dt:.1f}s; {len(out.splitlines())} lines of output"

def t_predict_bad_args():

rc, out = sh(f'"{sys.executable}" ml/predict.py --year abc --round 1', timeout=60)

return ("PASS", f"rejected with exit {rc}") if rc != 0 and "Traceback" not in out else ("FAIL", f"exit {rc}; {out[-150:]}")

def main():

ap = argparse.ArgumentParser()

ap.add_argument("--run-predict", action="store_true"); ap.add_argument("--year", default="2025"); ap.add_argument("--round", default="18")

a = ap.parse_args()

record("SM-01", "Repository structure", "P1", t_structure)

record("SM-12", "Interpreter and OS", "P3", t_python)

record("SM-05", "Pinned versions installed", "P1", t_pins)

record("SM-06", "Core imports", "P1", t_imports)

record("SM-04", "pip check", "P2", t_pipcheck)

record("SM-07", "Model artifacts present", "P1", t_artifacts)

record("SM-08/09", "Model loads; feature count consistent", "P1", t_model)

record("SM-11", "Replay GUI toolkit imports", "P1", t_toolkit)

record("RH-03", ".gitignore effective", "P2", t_gitignore)

record("RH-02", "Tracked cache files", "P2", t_tracked_cache)

record("RH-06", "Licence present", "P3", t_license)

if a.run_predict:

record("PR-09", "Bad argument rejected", "P2", t_predict_bad_args)

record("PR-01", f"Prediction {a.year} round {a.round}", "P1", lambda: t_predict(a.year, a.round))

out = Path(__file__).resolve().parent

(out / "test_report.json").write_text(json.dumps(results, indent=1))

lines = ["# Smoke test report", "", f"Run at {time.strftime('%Y-%m-%d %H:%M:%S')} | {platform.platform()} | Python {platform.python_version()}", "",

"| Case | Title | Pri | Status | Detail | Sec |", "|---|---|---|---|---|---|"]

lines += [f"| {r['case']} | {r['title']} | {r['pri']} | {r['status']} | {r['detail'].replace('|','/')} | {r['seconds']} |" for r in results]

(out / "test_report.md").write_text("\n".join(lines))

p1 = [r for r in results if r["pri"] == "P1" and r["status"] == "FAIL"]

print(f"\n{sum(r['status']=='PASS' for r in results)} pass, {sum(r['status']=='WARN' for r in results)} warn, "

f"{sum(r['status']=='FAIL' for r in results)} fail ({len(p1)} P1 failures). Report: {out/'test_report.md'}")

sys.exit(1 if p1 else 0)

if __name__ == "__main__":

main()

# Appendix B. Browser DevTools Recipes

Table 31: DevTools recipes

| Goal | Chrome / Edge | Firefox |
| --- | --- | --- |
| Simulate offline | DevTools > Network > Throttling > Offline | DevTools > Network > Throttling > Offline |
| Block the API host | Network > right-click a request > Block request domain | Network > right-click > Block URL |
| Force an HTTP 500 or custom body | Sources > Overrides > enable local overrides, edit the response | Network > right-click > Edit and Resend, or use a local proxy |
| Inject a hostile message (LV-15) | Local override of the race_control response with <img src=x onerror=alert(1)> in message | Same via proxy or devtools override |
| Measure request interval | Network > filter openf1 > read the Waterfall | Network > filter > Timings |
| Heap growth (LV-19) | Memory > Heap snapshot at 0, 15, 30 min | Memory > Take snapshot |
| Accessibility audit (LV-18) | Lighthouse > Accessibility | Accessibility inspector |

# Appendix C. Command Cheat Sheet

# setup

git clone https://github.com/iDare-Hacker/f1-predictor-project

cd f1-predictor-project

python3 -m venv .venv && source .venv/bin/activate   # Windows: .venv\Scripts\activate

pip install -r requirements.txt && pip check

# automated smoke test

python smoke_test.py --run-predict

# prediction

python ml/predict.py --year 2025 --round 18

# training (about 30 minutes)

cp ml/historical_data.csv /tmp/historical_data.bak 2>/dev/null

rm -f ml/historical_data.csv

time python ml/train_model.py

# dashboard

cd live_visualizer && python3 -m http.server 8000     # http://localhost:8000

# replay

cd f1-race-replay && pip install -r requirements.txt && python main.py

# hygiene

git ls-files .fastf1-cache | wc -l

git check-ignore -v ml/historical_data.csv .fastf1-cache

pip install pip-audit && pip-audit -r requirements.txt

shasum -a 256 ml/model.pkl

# Appendix D. Evidence and Handover Checklist

Table 32: Handover checklist

| # | Item | Done |
| --- | --- | --- |
| 1 | Log header completed with commit hash and environment | ☐ |
| 2 | test_report.md and test_report.json attached | ☐ |
| 3 | Every Fail has a defect entry with evidence | ☐ |
| 4 | Every Blocked case has a reason | ☐ |
| 5 | Measurements table filled | ☐ |
| 6 | Known issues K1 to K7 confirmed or refuted | ☐ |
| 7 | Exit decision and sign-off completed | ☐ |
| 8 | Evidence folder archived with the repository commit hash in its name | ☐ |